Express Production Real-time e-VLBI Service
EXPReS is funded by the European Commission (DG-INFSO), Sixth Framework Programme, Contract #026642

D105- e-MERLIN Interface
Date:	2009
Filename:	temp.odt
Author:	Ralph Spencer, JBO Team
Co-Authors:	EXPReS Management Team
Summary:

Document Log
Version	Date	Summary of Changes	Author(s)
1.0	2009 Aug	re-write, incorporated the text from D45 docs	TCY, RS
0.9	2009 July	Draft	tcyun
0.1	2009 Feb	Initial Draft	RS

Project Information
Project Acronym	EXPReS
Project Full Title	Express Production Real-Time e-VLBI Service
Proposal/Contract number	DG-INFSO #026642

Table of Contents
1. Introduction
2. eMerlin Interface

Section 1- Introduction
The e-MERLIN interface is available and has been used to move data from the network to the correlator. Due to the incomplete status of the e-MERLIN correlator, additional tests are not possible. The text below outlines the status of the e-MERLIN correlator and describes the system in its current state. The text is taken from the document provided as deliverable for D45.
Section 2 – e-MERLIN Interface
Once e-MERLIN operations have been fully commissioned, it will be possible transfer data from remote e-MERLIN telescopes using a digital fibre network. Current e-VLBI tests use the existing analogue link, but this has the disadvantage of limiting remote telescopes to a maximum bandwidth of 128 Mbps per telescope.
Due to the late delivery of the e-MERLIN correlator by the Dominion Radio Astrophysicsal Observatory (DRAO) it has not been possible to fully test e-VLBI over the new digital links; however, as of April 2009 part of the e-MERLIN prototype correlator has been delivered and assembled at JBO. Four stations boards and one baseline board are currently being tested and new digital samples have been installed on two e-MERLIN telescopes. On 24th April 2009 the first e-MERLIN fringe was found between the Mark II and Pickmere telescopes.
During the commissioning of the prototype correlator, some e-VLBI tests were performed, despite the limitations of the early hardware. The internet break out board (iBOB) has been developed to interface between the correlator station boards and the high-bandwidth e-VLBI network (See D27 'VSI interface design' for a summary). Tests have successfully transferred data from the Onsala Space Observatory (OSO) in Sweden into the e-MERLIN correlator. These tests have demonstrated the capability of lightpaths to transfer up-to 4 Gbps between the e-MERLIN correlator and e-VLBI telescopes outside of the UK.
e-MERLIN stations are currently connected to the JIVE correlator via the dark fibre network and high-bandwidth network links. A dark fibre connects between JBO and Manchester, where connections to JANET are made with a point of presence (POS). JANET provides two 1 Gbps 'lightpaths' between and the Netherlands. The connection then links into the Dutch National Research and Education Network (NREN) known as SURFnet; international connections between the UK and Dutch NRENs, are managed by GÉANT. SURFnet then provide the connection into the JIVE dark fibre network and hence to the correlator.
The connection between e-MERLIN and JIVE can theoretically support up to 2 Gbps, but this is limited by the local JBO hardware and VLBI software requirements. However, a maximum data rate from the home e-MERLIN station has been achieved by linking the two lightpaths.
JBO has achieved high-bandwidth e-VLBI connections from both the home and remote e-MERLIN telescopes. Connections of up to 1 Gbps have successfully produced science results that have been published in international referred journals. This allowed rapid e-VLBI images from e-MERLIN stations of up to 256 MHz with dual polarisation at very high angular resolutions.
Future work will continue the development of even higher data rates from JBO once the e-MERLIN correlator has been completely assembled.