Express Production Real-time e-VLBI Service

EXPReS is funded by the European Commission (DG-INFSO), Sixth Framework Programme, Contract #026642

| Monthly Report- Jan 2008 |
| --- |
| Title: | Monthly Report |
| Sub-title: | - Jan 2008 |
| Date: | 2008 Jan 20 |
| Filename: | 2008-jan-rev14.doc |
| Author: | T. Charles Yun, Project Manager, JIVE |
| Co-Authors | EXPReS Management Team |
| Summary: | EXPReS monthly update |

Delivery Slip

|  | Name | Partner | Date | Signature |
| --- | --- | --- | --- | --- |
| From | T. Charles Yun | JIVE |  |  |

Document Log

| Version | Date | Summary of Changes | Authors |
| --- | --- | --- | --- |
| 1.0 | 2008 Feb 08 | Final | tcy |
| 0.1 | 2008 Jan 20 | Initial draft | T. Charles Yun |

Project Information

| Project Acronym | EXPReS |
| --- | --- |
| Project Full Title | Express Production Real-Time e-VLBI Service |
| Proposal/Contract number | DG-INFSO #026642 |

Table of Contents

1.  Introduction

2.  Network Activity Updates

* NA1- Management

* NA2- EVN-NREN

* NA3- e-VLBI Science Forum

* NA4- Public Outreach, Dissemination and Communications

3.  Specific Service Activity Updates

* SA1- Production e-VLBI Service

* SA2- Telescope Network Connections

4.  Joint Research Activity Updates

* JRA1- FABRIC

5.  Appendeces

Section 1.0- Introduction

The Progress and Board meeting were the largest activities for the month.  The reporting from activity leaders highlights the work they invested in preparation for that meeting.  The meeting helped to summarize the past year’s work for the entire project, but there were also some new announcements and activities that generated interest and discussion.

The process for the next period review has also been set into motion.  The Board was informed of conversations between the Project and the Commission.  The Project foresees no major obstacles between now and the review.

Looking beyond the project, EXPReS has begun to be noticed on a larger scale.  The geodetic community has a large meeting scheduled for June, AOGS 2008.  The meeting conflicted with the Annual e-VLBI Workshop, to be hosted in Shanghai.  The two groups understand the importance of each meeting and efforts are being made by AOGS (the longer of the two meetings) to push their VLBI related sessions to the end of their schedule so that individuals who want can participate in both meetings.

Additionally, CANARIE recently sent out a news item <http://lists.canarie.ca/pipermail/news/2008/000567.html> highlighting a paper by Oliver Martin (now an independent consultant, previously a prominent networking specialist in the high energy physics community).  Martin specifically mentions EXPReS along with LHC, Phosphorus and DESEIA as large scale users of networks.

EXPReS is moving into stage of its project life where interesting things are now happening at a rate a scale that external parties are noticing.  This is an exciting time for us and we hope to be able to use and maintain the momentum through the rest of the project.

Section 2.1- NA1 - Management

Progress and Board Meeting

EXPReS held their annual Progress and Board meetings on 29-30 January 2008 at the SURFnet offices in Utrecht, the Netherlands.  Meeting minutes and presentations will be posted to the wiki over the next few days.

There were 30 participants at the progress meeting and 11 presentations.  There was a disproportionately high representation from the Dutch partners due to the location of the meeting.    However, there were updates for each of the activities and informative presentations all around.  Specifics are covered in the individual activity updates.

16 of the 19 Board Members were able to participate in person.  EXPReS’s two Australian representatives participated remotely via teleconference (the initial intent was a videoconference, but the technology was not cooperating).  Hartebeesthoek indicated in advance that they would not be available due to other commitments.  The large turnout was extremely useful and allowed for complete discussions on project topics from nearly the full Board.

The most important topic of the Board Meeting involved the discussion of the upcoming period review and changes desired for the DOW.  The Board unanimously agreed to request a 6 month project extension and to prepare the final project plan under the assumption that the additional time would be allowed.  The project extension was discussed specifically in terms of better organizing and integrating the deliverables and is understood to be an extension in time without request for additional funds.

Standards and e-VLBI: follow up to Concertation

At the 4th e-Infrastructure Concertation Meeting held in Sophia Antipolis, one of the major topics of discussion was the use and development of standards.  One of the recommendations of the meeting was for projects to collect information on the standards that are followed in the project.  This type of activity is evolutionary by nature; the first step towards it is an investigation into the existing sources of information that are available.  The following URLs are already published:

http://www.jive.nl/docs/docs.html

http://www.evlbi.org/user_guide/user_guide.html

These pages are linked prominently from the home pages of each site.  Note that JIVE is the coordinating institute for EXPReS and evlbi.org is hosted by ASTRON, JIVE’s sister organization and neighbor.  The EXPReS website points to <http://www.evlbi.org/evlbi>.

These two sites describe the astronomical standards and standard procedures as they relate to VLBI and e-VLBI.  They do not go into details on the creation process of standards, but document the use of standards.

There are entire classes of standards that are used and not documented.  We will move forward with the assumption that some of these do not need to be identified, e.g., the use of TCP/IP for basic network communication.  However, there are descriptions of the use of standard network elements that are seen to be new, novel or transient, e.g., SDH, CWDM/DWDM network equipment, and gigabit Ethernet.

A more functional question is how this information will be collected and who the target audience for this information will be.  VLBI users (traditional VLBI and e-VLBI) know how to find and use the astronomy information located in the websites above.  However, it is unclear how to bridge the gap between network savvy astronomers and astronomy savvy networkers via a webpage (without a human interface).  EXPReS is currently approaching a stage in which the astronomy savvy computational-user is colliding with the computationally savvy astronomer.  We will face this hurdle on multiple occasions, and the documentation system’s effectiveness will need to be assessed in with an understanding of the effort required to setup and maintain the system compared to the number of potential users of the system.

We look forward to hearing more from other projects who attended the concertation and how they are not only advertising their standards compliance, but also integrating the data of other projects into their day-to-day activities.

Preparation for Period Review

Finally, the Project and the Commission have had several conversations leading to the Period Review.  The following summarizes that status of the Project’s understanding.  The date of the review is currently planned for the week of Monday 12 May 2008.  There is a preference for the Thursday and Friday of that week, but the Project is asking its participants to hold the entire week.  The review will be held in Brussels; the exact location will be announced closer to the review.

The commission has indicated that the reviewers will remain largely the same as the Period 1 review.  The Commission has identified an alternate reviewer in the case that one of the original reviewers can not participate.

Section 2.2- NA2 - EVN-NREN

There are several items of note from the NREN side of activities this month.  First is the potential availability of connectivity for TIGO in Chile.  There is a new connection that is being tested that might be available for a demo in conjunction with the TERENA meeting later in the spring.  There are several technical hurdles to address before this can be a reality.  The timing of this is also coincidental with planned tests with Arecibo.  If the timing is good, there may be a possibility to run a demo with Arecibo as well.  EVN-NREN has been involved with in discussions surrounding the 4 Gbps Jodrell-Onsala connection.

Section 2.1- NA3 - e-VLBI Science Forum

Call for Proposals

1 February is the deadline for e-VLBI calls (attached as an appendix to this document).  This call will be the first since the distribution of the poster used to help advertise the call.  eVSAG participated in the design of the poster and shortened the text compared to previous calls.

Board and Progress Meeting

The eVSAG chair attended the EXPReS progress and board meetings at the end of January and gave a report on the development of observing policy during the last year and statistics of submitted and scheduled proposals etc.  The eVSAG chair has begun discussions on the organization of the scheduled end of project Science results meeting, most likely to organized in Crete with final date to be decided.  Discussion has begun about scheduling the third eVSAG face-to-face meetings (see below).

End Of Project Science Meeting

There is an end of project meeting that would provide a forum for science made possible by EXPReS.  During the project extension discussion, an interesting, two-part alternative was suggested.

The first suggestion is to expand the potential participants to people outside of EXPReS.  This would include members from LOFAR and other groups that use techniques similar to those used in e-VLBI.  The reason to expand the audience is that an internal EXPReS meeting would not disseminate information as much as a multi-project style meeting.  While obvious, it is a departure from the initial plan and needs to be officially stated.

The second half of the alternative was to expand the scope of the meeting slightly.  Initially, the meeting was an astronomy-science meeting.  However, there are important technical-science activities that have taken place during the project.  The Board believed that a technical meeting was a good idea and thought that coordinating the meeting with the Science meeting was plausible.

The Board supported both these ideas and will expect to see them as a change recommendations to the DOW in the period update.  The possibility of the combined science and technical meeting idea will require further deliberation, most specifically on venue and planning.

Section 2.1- NA4 - Public Outreach

NA4 activities for the current project year were summarized for the Board and Progress Meetings.  The update covered items previously reported (press releases, brochure, poster, real-time, correlation map, additional materials) as well as new items (display, merchandise).  The display board was the most substantial and substantive item.  The display was set up for the meeting participants and a quick demo on setup/tear-down was provided.  There are already plans to ship the display to at least three different meetings to help showcase EXPReS activities.

In preparation for the Board Meeting, NA4 partner JBO indicated that their effort in NA4 had been completed with fewer hours than expected.  The NA4 activity participants discussed the need for the remaining JOB time in light of the desire for JBO to shift the resources to additional non-dissemination efforts.  The decision is that JBO, via the DOW appendix for the period review, will request that the remaining NA4 resources be shifted to other efforts inside of the JBO project space.

EXPReS Display Board setup at the SURFnet offices, Utrecht, the Netherlands

Section 3.1- SA1- Production e-VLBI Correlation

One e-VLBI session was scheduled for January.  As was the case in December of 2007, the trigger for an approved long-term triggered proposal failed to appear and as a consequence no science run was scheduled.

The freed-up observing time was put to good use.  Both Onsala and Medecina had recently upgraded the hardware in their Mark5A units, and a fair amount of debugging was needed to iron out a variety of problems.  We also took the opportunity to test a new version of the locally developed Mark5A control code, which had a number of modifications to the packet dropping algorithm implemented.  These changes make sure that only data packets are dropped at the sending side, while headers remain unmolested.  This caused a marked improvement, with the correlator synching right away and remaining in synch, while only dropping 4.5% of the packets.  In addition a new script for automatic downloading and installing the jive-mark5 code at the stations was exercised.

Work on enabling e-VLBI with Mark5B progressed slower than we would have liked, as all Mark5 units at JIVE were involved in production correlation; this situation will improve soon and testing will resume.

An end-to-end test of adaptive observing, the ability to change observational parameters during observations, is waiting for telescope time to become available.

Connectivity to the Latvian telescope of Ventspils, a future addition to the EVN, was tested for the first time. Although the telescope site itself is connected at 1 Gbps, some 100 Mbps bottlenecks remain along the way; we expect these to be resolved soon.

The Shanghai radio telescope is getting ready to re-join the e-VLBI effort in 2008, after having been exclusively occupied with the Chinese Lunar probe effort.

A 1 Gbps connection from Effelsberg into GEANT2 was established as well, and first tests will be conducted in February of 2008.

Board and Progress Meeting

During the progress meeting, the evolution and progress of the production correlation system over the past few months was described.  The most important elements to note is the building-block style of the individual activities that allow for more interesting and complicated future work.  Bob Eldering reported on: the space craft tracking mode, restart a station, Mark 5 e-VLBI emulation, disk interface updates, and Mark5B progress.  Individually small, the combination of these activities supports the more intensive e-VLBI activities that are currently in operation and planned.  Des Small described work that builds on top of this and supports the move to a more dynamic data flow model of correlation (compared to the traditional batch analysis).  Legacy code has been re-written in more modern languages and has been integrated into dynamic workflow and monitoring system.  These (and other) activities have increased the operational utility of e-VLBI correlation (reliability, speed, effectiveness).

The improvements in operational correlation will be showcased during a demo at TERENA 2008, Bruges, Belgium.  During the same event, there are hopes to be able to run a more ambitious demo between some of the more remote EXPReS partners.  Initially, the goal was a 512 Mbps demo with TIGO; the reality of this demo will depend on the suitability of several tools and the availability of a new network connection in South America.  More information on this demo will be shared as planning solidifies.

Section 3.2- SA2- Telescope Network Connections

SA2 provided an update to the summary report used to highlight the current state of connectivity for all of the partners.  A copy of the 14 December update is posted on the wiki in the SA2 section.

The most important update is the “first light and first fringes” on the Effelsberg high speed data line.  Effelsberg is now connected with a 10 Gb data line to the Max Planck Institute for Radioastronomy (MPIfR) in Bonn.  Starting from the middle of January 2008, the MPIfR will be connected via a new 1 Gbps line dedicated for e-VLBI to the European research network GÉANT.  The first e-VLBI tests between Effelsberg and JIVE are expected for the end of January.  They will initially be limited in bitrate due to the 1 Gbit connection.

A first e-VLBI test using Effelsberg, Wettzell and Medicina was made on December 12 and good fringes were found at the Bonn correlator only a few hours later (see figure).  The Effelsberg data was sent to the correlator via the new high speed data line; the data from Medicina and Wettzell arrived via Internet and a 1 Gbps test line to the correlator in Bonn.

Effelsberg: first fringes via new connection

Onsala

Onsala had its 10G lightpath to Stockholm installed Nov 5th.  Onsala has received their iBOBs and iADCs.  There are also active discussions for Onsala to used switched lightpaths to in effect send onward from Stockholm 10G lightpath or switched traffic.  This will also allow 10G Onsala-Metsahovi tests (needed because the 10G connection from Metsahovi to Helsinki is not a lightpath but is switched traffic).

INAF

In the first days of December the network operators who manage our fiber connection have changed the switch/repeater on the Medicina - Bologna path with a new one that supports jumbo frames.  The first memory to memory tests achieved 980-990 Mbps with JIVE.  However, the testing revealed “speed holes” in which errors were experienced every 30 seconds.  INAF will not be able to support operational traffic at these rates until the problems are resolved.  Managers of the GARR/GEANT network have been contact to assist.  Finally, the Mark5 unit was upgraded with new CPUs to support faster speeds.

Metsahovi

Metsahovi reports that they have completed the 10 Gbps network setup.  The HP switch was delivered and set up.  One 10G test PC and one iBOB are connected to the 10 Gbps connection to the Internet.  You can find some setup details at http://www.metsahovi.fi/vlbi/instr/10gbps/ - it is a work in progress kind of page.

The Linux test computer is available for remote 10G tests, if those who want to run a 'tcpdump' of incoming iBOB data to RAID-0, or do other similar tests.  It is a high-end, gamer, quad-core PC so in theory you could even test realtime software RF channelization and other nifty things.

Section 4.1- JRA1- FABRIC

The FABRIC work package contacted the NRENs JANET,SUNET and NORDUnet regarding connectivity between Onsala and Jodrell Bank to test high data-rate transfers. After an intial meeting at the International eVLBI Workshop in Bonn, work has progressed with a teleconference, dedicated email list and wiki page. To facilitate testing on a short timescale, servers have been located in London and Stockholm and a path configured over GÉANT2 and NORDUnet. It is hoped that, in the near future, the path will migrate to cover the full Onsala-Jodrell Bank route.

Updates from the Board and Progress Meeting

Jodrell Bank reported on progress on their investigations into high speed network protocols.  The work will be presented at PFLDNet (Protocols For Long Distance Networking) in March.  The presentation summarized investigations into several different TCP variants (including Cubic, High-speed, FAST) as well as an overview of the first look into multicast protocols to support distribution of data.

Jodrell Bank is working with their iBOB and can send data to a PC over a 10 Gbps (CX-4) link at line rate.  There is still work in progress with Metsahovi and Onsala on the interfaces and receivers and iBOB to iBOB transfers are in progress.  Overall, progress with iBOBs is moving forward quite well.  The next tasks including measurements on packet statistics (loss, duplication, etc) and optimization of time fields.

Schematic of the GEATN2-NORDUnet-SUNET connection

The 4 Gbps test with SUNET and NORDUnet is underway.  Participants have met, and have organized around a wiki and created a requirements document.  The links are currently in place and available.  Unfortunately, the December 2007 test failed due to problems between NORDUNet and DANTE.  The problem is being investigated and new tests will be scheduled.  There were positives from the test, including finding that UDP worked well across a large portion of the connection up to 4.2 Gbps.

The software correlator update touched upon mostly known items, but did highlight some significant recent activities and details.  The SFXC system has implemented interfaces JSON (Java Script Object Notation) based control files for the correlation parameters.  The entire system has been designed to be modular and uses MPI to be able to scale well to larger clusters.  Current optimization efforts include an effort to use single precision units (all are currently double precision) and implement CPU specific vector libraries.  These two efforts should have significant improvements in overall speed with no visible effect on results.  An additional optimization is to modify the FFT process, but this would change data, albeit in an extremely minor way.  The effect of this change is being investigated.

Appendix - EXPReS Contact Points

For convenience, a list of the activities and the associated contact points are listed here for reference.

| ID | Description | Contact | email |
| --- | --- | --- | --- |
| PC | Project Coordinator | Huib Jan van Langevelde | langevelde // jive nl |
| NA1 | Management of I3 | T. Charles Yun | tcyun // jive nl |
| NA2 | EVN-NREN Forum | John Chevers | john.chevers // dante org uk |
| NA3 | e-VLBI Science Forum | John Conway | jconway // oso chalmers se |
| NA4 | Public outreach | Kristine Yun | kyun // jive nl |
| SA1 | Production Services | Arpad Szomoru | szomoru // jive nl |
| SA2 | Network provisioning | Francisco Colomer | f.colomer // oan es |
| JRA1 | FABRIC | T. Charles Yun | tcyun // jive.nl |

Appendix - Short Topic on Video Conferencing

|  | Videoconferencing- Short Topic Paper 2008 February 6 Version 0.6 Contents Introduction Information Gathering Experiences (1-5) Local Issues Remote Issues Summary Appendix 1: INTRODUCTION At the First EXPReS Annual Review, the EXPReS Project was encouraged to pursue and implement videoconferencing as a way to enhance and compliment existing communication pathways. To this end, the project has pursued and tried several different solutions. This document briefly summarizes the activities of the past year. INFORMATION GATHERING Following the First Annual Review, the Project Manager distributed an email asking for feedback on videoconferencing. He asked specific individuals if they used videoconferencing systems and if they were interested in using video more frequently as a means of communicating within the project. Following these pointed emails, the Project Manager sent email to the project partners as a whole. The email asked for information on the availability and, if applicable, type(s) of videoconferencing systems available to each partner site. The feedback from this email shows the wide range and lack of general support of video across different institutions. Table 1: Preferred videoconferencing systems SYSTEM NAME NUMBER OF VOTES accessgrid/VRVS 4 webex 2 skype 2 isabel 2 As you can see, there is no clear majority tool and a wide range of tools are used. We do note that some of the tools are ale to communicate with multiple types of systems. EXPERIENCE 1: SECOND BOARD MEETING The first use of videoconferencing after the Annual Review was the Second EXPReS Board Meeting. At this meeting, the majority of the board members were co-located in Helsinki. The meeting venue in Helsinki was a designed videoconferencing room, with multiple cameras, overhead projectors and microphones for the audience. One caller participated via video and another participated via telephone conference call. The system used was Skype. During the meeting, the video participant was not able to send video. The participant could receive video and maintain two-way audio to the meeting. The belief is that firewall issues on the participant’s side caused issues, but this was not be confirmed. Overall, the co-located board members and the two remote participants were able to communicate through the meeting. However, the technical difficulties were obvious and the amount of up-front test time was deemed onerous for the short meeting and number of remote participants. EXPERIENCE 2: Skype and Correlator Operators After discussing the problems with Skype inside of the project, the correlator operators indicated that they regularly use Skype's audio and instant messaging system to communicate. They pointed out that audio plus text chat was generally sufficient for their needs. They did not have plans to test video. EXPERIENCE 3: USING ISABEL One of the project members participated in a remote presentation using the ISABEL videoconferencing system. The site had problems with Skype previously, but ISABEL worked without problem. The ISABEL system is based on an UBUNTU boot CD and thus requires non-Linux users to have a spare machine available to mediate the video conference. It is important to note that the success of the videoconference was largely due to advanced testing before the meeting. This meeting had a large support network which would not normally be available to an EXPReS-specific meeting. EXPERIENCE 4: AD HOC, H.323 MEETING USING EVO In an effort to test ad hoc capabilities and different tools, a small group decided to have a quick video meeting using EVO. The participants were varied in location and platform. Table 2: Ad hoc videoconference test breakdown user platform connection 1 Mac OS X Office LAN/100 Mbps 2 Mac OS X Office wireless/802.11 g 3 Windows XP Office LAN/100 Mbps 4 Mac OS X 802.11g over home DSL Overall, the meeting went extremely well. The problems encountered were mostly logistic: there was no testing prior to the meeting, there was no explanation of the somewhat complicated UI for EVO and email was the backchannel communications. In spite of the difficulties, all parties were able to connect, sending and receiving both audio and video. As the test went on, the bandwidth limited user form home learned to drop video from non-essential participants to improve overall performance (this would mimic only watching a single speaker instead of attempting a dynamic, multi-party conversation). A difficulty arose from one participant being in a server room and introducing too much noise into the conference. When that user muted audio, the quality of the experience for all users, including the bandwidth limited user, improved dramatically. Later it was learned that an organizer should be able to mute remote participants centrally to address issues such as this. Also as expected, the home wireless/DSL user had the most difficulty maintaining useful connectivity. As mentioned, a passable solution was found for the user. In summary, EVO "worked" out of the box, but it was difficult to tell at first due to non-system induced problems. Again, advanced testing should be able to quickly sort out these problems. EXPERIENCE 5: EXPRES BOARD OF DIRECTORS MEETING A videoconference was planned for the Third EXPReS Board of Directors meeting, held in Utrecht at the end of January 2008. The meeting was to gather a majority of the board members in person, with members from Australia and South Africa indicating that they would try to connect via video. In the end, a telephone conference line was opened for the duration of the meeting as video failed completely. The failure mode was slightly different this time. We suspect that video would have worked; unfortunately, the meeting room had recently been "upgraded." The first problem was that a cabinet was locked, so we could not find the power switch for the video system. Once that was addressed, we realized that a minor change was needed on the videoconferencing unit to connect to a different GDS and no one had the password for the video unit. A separate, mobile unit was brought it, but the meeting was being delayed, so the group decided to simply use a speaker phone instead of waiting to set up the mobile video unit. There was some confusion from the remote sites as well. There is a chance that one of the remote participants would not have been able to connect due to firewalls issues. However, we did not have a chance to investigate this matter. In hindsight, advanced testing should have addressed this problem. The organizers did attempt to schedule test times, but none of the remote sites were able to participate. Fortunately, there was a backup that worked well enough for the rest of the meeting. LOCAL ISSUES FOR JIVE The R&E network infrastructure controlled by different group than operational IT infrastructure. Specifically, desktop network ports and the videoconferencing budget are external services not under project control. This means that EXPReS does not directly control videoconferencing hardware/support and changes to the existing system require at least a year for requests to enter the budgeting cycle. The advent of built-in and portable video cameras has improved the situation somewhat. However, firewall issues continue to be problematic. Moving videoconferencing to the project controlled network infrastructure is a possibility, but would introduce significant political tension. Taking on responsibility for the larger videoconferencing system might make the system support group happy, but would introduce an unwieldy (and largely inappropriate) burden onto the scientists. We hope that we can synchronize and coordinate the next stages of videoconference system planning. REMOTE ISSUES During the survey for preferred tools/systems, it was evident that many institutes made significant investments into hardware several years ago. Many of these systems were not compatible and thus, not used. Some institutes are thus hesitant to invest in new videoconferencing solutions until a clear "correct choice" is evident. Even when the installed hardware system exists, getting access to the system is not guaranteed. There are clear chicken- egg/bootstrapping problems here. Open standards and systems can come to the rescue here. AccessGrid is one such system and was indeed the most commonly used system. However, AG is understood to be fairly difficult to administer. VRVS (and the subsequent EVO project) is another related system that acts as a bridge between different types of video systems and protocols. The mediation capability of these tools makes the author believe that they are the easiest near-term solution for users (in terms of connectivity). Ease of use remains to be seen for all of the systems. SUMMARY From our past year's effort, we have not been able to seamlessly integrate videoconferencing into our day to day activities. Part of this may be habit. There is some evidence that technical factors out of the control of individual users are also an issue. When there were successful conferences, overall enthusiasm was relatively low since things "just worked." The most important element to success seems to be early testing of a system. We suspect that selecting a system that will be used consistently over time will also aid in the testing and familiarization process. EXPReS will continue to investigate using videoconferencing as an potential collaboration technology. APPENDIX 1: Links to videoconferencing and collaborative tools AccessGrid: http://www.accessgrid.org/ EVO: http://evo.caltech.edu/ ISABEL: http://isabel.dit.upm.es/mediawiki/index.php/vf Skype: http://www.skype.com/ VRVS: http://www.vrvs.org/ WebEx: http://www.webex.com/ |
| --- | --- |

Appendix – Call for EVN e-VLBI Science Proposals

The following email was distributed to advertise the upcoming e-VLBI call.

|  | CALL FOR EVN e-VLBI SCIENCE PROPOSALS - DEADLINE 1st FEBRUARY -------------------------------------------------------------- Proposals for EVN eVLBI observations are invited for submission. New features include; * 512Mbit/s bit rate from at least a six station array at most EVN observing bands, lower bit rates for spectral line observations are also supported. * Proposals for any science goal, not just rapid response science can be made. Combination with disk based observations in standard sessions is possible for denser time monitoring of variable sources. * Additionally a special class of 'triggered' e-VLBI proposal is defined in which a pre-approved project can be activated within 24 hours of a scheduled eVLBI run based on a trigger criterion being met. * eVLBI can also be used for EVN Target-of-Opportunity (ToO) observations set up at short notice on any date. Such proposals can be submitted at any time in response to a high priority unanticipated astronomical event. For details see the EVN ToO policy at http://www.evlbi.org/proposals/too.nov07.pdf --------------------------------------------------------------------------- Scheduled e-VLBI runs for which observations can be proposed for the February 1st EVN deadline are; Run start Run end Tue 8th Apr 13:00 UTC Wed 9th Apr 13:00 UTC Tue 20th May 13:00 UTC Wed 21st May 13:00 UTC Tue 24th Jun 13:00 UTC* Wed 25th Jun 13:00 UTC* (Note * indicates a provisional date to be confirmed). In the second half of 2008 eVLBI runs are likely to scheduled at approximately the same rate of one every 6 weeks between disk sessions. Participating EVN antennas include Wb14 (tied array, except 5cm), Tr, On, Mh, Mc, Jb2, Cm and (for some runs for limited UT times and bitrate) Ar. Wavelength bands covered are 18/21cm, 6cm, 5cm and 1.3cm. Please see http://www.evlbi.org/evlbi/e-vlbi_status.html for the availability of different eVLBI stations per observing band. Note that because of on-going engineering work participation of Jb2 and Cm cannot be guaranteed and/or they may be replaced by other MERLIN telescopes. --------------------------------------------------------------------------- TECHNICAL DETAILS CONTINUUM OBSERVATIONS - will be run at the highest possible reliable bit rate. Based on recent experience it is expected that 512 Mbit/s is very likely to be achieved (however Cm is presently limited to 128 Mbit/s of useful data by its microwave link, and Ar to the same total bitrate by its link). Continuum observations can be proposed for only one of the available frequency bands in any given 24hr session. SPECTRAL LINE OBSERVATIONS - can be carried out at recording rates between a minimum of 32 Mbit/s and a maximum of 512Mbit/s. For two-bit, dual-polarisation observations, the lower limit implies at least 4 channels of 4 Msample/sec sampling (Nyquist channel bandwidth = 2MHz; with oversampling possible down to spanned channel bandwidths of 0.5MHz). Observations may be proposed for the 18cm/21cm, 5cm and 1cm bands. Note that only standard and short observation proposal types (see below for definitions) are allowed for spectral line observations. Triggered spectral line proposals will not be accepted. ------------------------------------------------------------------------- e-VLBI OBSERVATION CLASSES eVLBI proposals submitted for the use of eVLBI on the fixed dates defined above fall into the three classes defined below. Time within the first two classes will only be allocated in response to proposals submitted for the standard EVN proposal deadlines of 1st Feb, 1st June and 1st Oct. PI's should make clear in the proposal text which class of observation is being requested. 1) General e-VLBI proposals Any proposal requesting e-VLBI observing time during one or several e-VLBI sessions, excluding triggered response science (see below). General eVLBI proposals can be any scientific purpose and do not need to be justified based on the rapid data delivery of eVLBI. Proposals for source monitoring may also request complementary observing time during regular EVN sessions using disk recording. Note that the eVLBI portion of monitoring proposals cannot be guaranteed in every requested run as they may be overridden by higher rated, triggered e-VLBI proposals (see below). General eVLBI proposals can be either continuum or spectral line. Scheduling will be done by JIVE staff using the technical information included in the proposal; it is therefore vital that all technical aspects are fully specified in the proposal. 2) Triggered e-VLBI proposals A proposal to be scheduled during an e-VLBI run only if a specific triggering criterion is met. Accurate source coordinates need only be included in the trigger request, not the original proposal. Only continuum observations can be proposed for within this class. Triggered proposals must include a precise and justified triggering criterion and a minimum number and configuration of telescopes required. PIs of successful proposals in this class will be informed after proposal review that their trigger requests will be accepted. Such trigger requests should be sent by e-mail to the EVN PC Chair (Patrick Charlot <charlot@obs.u-bordeaux1.fr>) with copies to the EVN Scheduler (Richard Porcas <porcas@mpifr-bonn.mpg.de> and JIVE/EXPReS (Bob Campbell <campbell@jive.nl>, Zsolt Paragi <zparagi@jive.nl>). These trigger requests must be received no later than 0800 UT the day before the eVLBI run. The email should provide evidence that the trigger criterion in the original proposal has been met and give the exact GST range and source position requested. All requested technical parameters must match those in the original proposal. The PC Chairman will evaluate the trigger request (and decide on priorities if more than one conflicting trigger request is received) and will inform the PI by 1700UT whether their experiment is to be observed. The experiment will then be scheduled by JIVE staff in accordance with the instructions given in the original proposal. 3) Short e-VLBI observations Short e-VLBI observations may be requested for checking calibrator or target source compactness in preparation for a larger VLBI observation or proposal. These projects are limited to less than 2 hours in length. Such requests may be submitted up to three weeks prior to the start of any e-VLBI run directly to the EVN PC Chairman. There is no need to submit a full proposal via Northstar but the email to the Chairman must clearly indicate the purposes and observing details of the proposed observation including all information needed for scheduling (including position information of targets and calibrators). ------------------------------------------------------------------------- PROPOSAL DETAILS Proposals requesting observing time for the above runs should be submitted by the 1 February 2008 deadline. Proposals can be made for any length of time within the above advertised slots up to 24 hours in length. Short time requests (defined above) of up to 2 hours in length can be submitted directly to the PC Chairman up to three weeks before each run. Proprietary rights on all eVLBI data are the standard ones of one year after data distribution (see archive policy at www.evlbi.org/user_guide/archive_policy.html). All standard and triggered proposals must use the Northstar online submission tool (see details below). Because detailed scheduling of eVLBI runs will be done by JIVE staff all eVLBI proposals must include the observing frequency, the requested GST range, the minimum bit rate and a minimum number and configuration of telescopes required. It is essential that standard proposals also include accurate target and calibrator positions. For triggered proposals as much information as possible should be given about potential targets and their calibrators, which will ease in evaluating the technical feasibility of the proposed observations. The technical details of all proposals should be discussed with JIVE staff prior to submission to ensure proper and efficient scheduling (contact campbell@jive.nl). ----------------------------------------------------------------- HOW TO SUBMIT The on-line proposal submission tool Northstar replaces the old Latex-email way of submission for proposals which involving the EVN, including proposals for e-VLBI runs (an exception to this at present are ToO proposals which are submitted by email according to the procedure described at http://www.evlbi.org/proposals/too.nov07.pdf). To use Northstar proposers should register at http://proposal.jive.nl (only for the first proposal submission), complete the technical information on-line (equivalent to that previously in the cover-sheet) and upload a scientific justification in pdf or ps format. Standard page limitations apply and will be enforced. If advice is needed about submitting via Northstar please contact Cormac Reynolds (reynolds@jive.nl) or other JIVE staff. The deadline for submission of standard and triggered proposals is 23:59:59 UTC on 1st February 2008. ----------------------------------------------------------------------- ACKNOWLEDGEMENT The continuing development of e-VLBI within the EVN is made possible via the EXPReS project funded by the EC FP6 IST Integrated infrastructure initiative contract #026642 - with a goal to achieve 1 Gbit/s e-VLBI real time data transfer and correlation. -------------------------------------------------------------------- John Conway - Chairman EVN eVSAG (eVLBI Science Advisory Group) |
| --- | --- |